# Med Connect AI - Project

Agile User Stories and Backlog Specification

| Client Information |  |
| --- | --- |
| Version #: | 0.0.2 |
| Ticket #: | 10196 |
| Last Updated: | 04/22/2026 |
| Client Name/ID: | Brayard Gordon |
| Client Phone: | 860-655-9564 |
| Project Email: | info@softwareyourway.com |
| Client Web Site: |  |

# Table of Contents

Table of Contents	2

Epic 1: Authentication & User Management	2

Story 1.1	2

Story 1.2	2

Epic 2: Doctor Directory & Search	3

Story 2.1	3

Epic 3: Appointment Booking	3

Story 3.1	3

Epic 4: Telemedicine	3

Story 4.1	3

Epic 5: Payments	4

Story 5.1	4

Suggested Sprint Plan	4

# Epic 1: Authentication & User Management

## Story 1.1

As a patient, I want to register an account so that I can access healthcare services.

Story Points: 5

Acceptance Criteria:
- User can enter name, email, password
- Email must be unique
- Account is created successfully
- User receives confirmation

## Story 1.2

As a user, I want to log in securely so that my data is protected.

Story Points: 3

Acceptance Criteria:
- User enters valid credentials
- JWT token is generated
- Invalid login shows error

# Epic 2: Doctor Directory & Search

## Story 2.1

As a patient, I want to search for doctors by specialty so that I can find the right provider.

Story Points: 5

Acceptance Criteria:
- User can filter by specialty
- Results display doctor profiles
- Pagination supported

# Epic 3: Appointment Booking

## Story 3.1

As a patient, I want to book an appointment so that I can schedule a consultation.

Story Points: 8

Acceptance Criteria:
- Select doctor
- Choose date/time
- Booking confirmation shown
- Stored in database

# Epic 4: Telemedicine

## Story 4.1

As a patient, I want to attend a video consultation so that I can receive care remotely.

Story Points: 8

Acceptance Criteria:
- Video session starts successfully
- Doctor and patient connected
- Session ends cleanly

# Epic 5: Payments

## Story 5.1

As a patient, I want to make payments so that I can pay for consultations.

Story Points: 5

Acceptance Criteria:
- Payment processed successfully
- Transaction recorded
- Error handling for failures

# Suggested Sprint Plan

Sprint 1: Authentication (Stories 1.1, 1.2)

Sprint 2: Doctor Directory (Story 2.1)

Sprint 3: Appointments (Story 3.1)

Sprint 4: Telemedicine + Payments (Stories 4.1, 5.1)