# Med Connect AI - Project

Project Management Plan

| Client Information |  |
| --- | --- |
| Version #: | 0.0.2 |
| Ticket #: | 10196 |
| Last Updated: | 04/22/2026 |
| Client Name/ID: | Brayard Gordon |
| Client Phone: | 860-655-9564 |
| Project Email: | info@softwareyourway.com |
| Client Web Site: |  |

# Table of Contents

Table of Contents	2

1. Executive Summary	2

2. Project Governance	2

3. Detailed Timeline & Gantt Structure	3

4. Milestones	3

5. Resource Allocation	3

6. Cost Management & Burn Rate	3

7. Risk Management	3

8. Security & Compliance	4

9. DevOps Strategy	4

10. Deployment Architecture	4

# 1. Executive Summary

This document defines the comprehensive project management plan for the Healthcare App MVP, built on Microsoft Azure, ASP.NET Core, SQL Server, and React with MUI. The goal is to deliver a scalable, secure, and compliant healthcare platform.

# 2. Project Governance

- Steering Committee: Stakeholders and sponsors
- Project Manager: Delivery ownership
- Technical Lead: Architecture and engineering decisions
- Scrum Team: Developers, QA, Designer

# 3. Detailed Timeline & Gantt Structure

The project follows a 6-month roadmap divided into phases and agile sprints.

| Phase | Duration | Activities | Deliverables |
| --- | --- | --- | --- |
| Planning | Month 1 | Requirements, UX, Architecture | Specs, wireframes, system design |
| Sprint 1 | Month 2 | Auth, infra setup | Auth module, Azure setup |
| Sprint 2 | Month 3 | Core features | Booking, directory, APIs |
| Sprint 3 | Month 4 (early) | Advanced features | Telemedicine, payments |
| Testing | Month 4 (late) | QA & fixes | Test reports, stable build |
| Pilot | Month 5 | Launch & feedback | Pilot deployment |
| Scaling | Month 6 | Optimization | Performance improvements |

# 4. Milestones

- Design Complete
- Core Build Complete
- Feature Complete
- QA Approval
- Pilot Launch
- MVP Release

# 5. Resource Allocation

Project Manager (1), Backend Developer (1), Frontend Developer (1), UI/UX Designer (contract), QA Tester (part-time).

# 6. Cost Management & Burn Rate

Budget is tracked per sprint with milestone-based payments. Estimated burn rate: $10K–$20K/month.

# 7. Risk Management

- Technical risks (integration issues)
- Compliance risks
- Budget risks
- Adoption risks
Mitigation strategies include phased rollout and strong QA.

# 8. Security & Compliance

- HIPAA-aligned practices
- Encryption (AES-256, TLS 1.2+)
- Role-based access
- Audit logging

# 9. DevOps Strategy

- Azure DevOps pipelines
- CI/CD automation
- Infrastructure as Code (ARM templates)

# 10. Deployment Architecture

- Azure App Services
- Azure SQL Database
- Azure Storage
- Azure Communication Services