# Med Connect AI - Project

Test Plan with Test Cases

| Client Information |  |
| --- | --- |
| Version #: | 0.0.2 |
| Ticket #: | 10196 |
| Last Updated: | 04/22/2026 |
| Client Name/ID: | Brayard Gordon |
| Client Phone: | 860-655-9564 |
| Project Email: | info@softwareyourway.com |
| Client Web Site: |  |

# Table of Contents

Table of Contents	2

1. Test Plan Overview	3

2. Objectives	3

3. Test Scope	4

3.1 In Scope	4

3.2 Out of Scope for MVP Test Cycle	4

4. Test Strategy	4

5. Test Environment	4

6. Entry and Exit Criteria	5

6.1 Entry Criteria	5

6.2 Exit Criteria	5

7. Roles and Responsibilities	5

8. Defect Severity and Priority	5

9. Test Data Requirements	6

10. Traceability Matrix (High Level)	6

11. Detailed Test Cases	7

TC-001 - User Registration - Valid Patient Sign-Up	7

TC-002 - User Registration - Duplicate Email	7

TC-003 - Login - Valid Credentials	7

TC-004 - Access Control - Unauthorized Page Access	8

TC-005 - Doctor Search by Specialty	8

TC-006 - Doctor Profile View	8

TC-007 - Doctor Search - No Results	8

TC-008 - Book Appointment - Valid Slot	9

TC-009 - Book Appointment - Double Booking Prevention	9

TC-010 - Reschedule Appointment	9

TC-011 - Cancel Appointment	10

TC-012 - Doctor Availability Conflict Handling	10

TC-013 - Join Telemedicine Session - Authorized Users	10

TC-014 - Join Telemedicine Session - Unauthorized User	11

TC-015 - End Telemedicine Session	11

TC-016 - Create Medical Record	11

TC-017 - Patient View Own Medical Records	11

TC-018 - Medical Record Access Restriction	12

TC-019 - Payment - Successful Transaction	12

TC-020 - Payment - Declined Transaction	12

TC-021 - Payment Audit Trail	13

TC-022 - Admin View Users	13

TC-023 - Admin Disable User	13

TC-024 - Admin Dashboard Access Restriction	13

12. Recommended Additional Non-Functional Scenarios	14

13. Reporting and Sign-Off	14

Healthcare App MVP

Test Plan and Test Cases

Microsoft Stack | React + MUI | ASP.NET Core | SQL Server | Azure

| Document Owner | QA Lead / Project Team |
| --- | --- |
| Version | 1.0 |
| Purpose | Define the quality strategy, test scope, and executable test cases for the Healthcare App MVP. |

# 1. Test Plan Overview

This document combines the overall test plan and the initial set of execution-ready test cases for the Healthcare App MVP. It is intended to guide test preparation, sprint-level validation, user acceptance testing, and pre-launch go-live decisions.

# 2. Objectives

Verify that all MVP features work as specified in the SRS and user stories.

Confirm the application is stable, secure, and usable across supported devices and browsers.

Detect defects early through a mix of functional, integration, regression, and non-functional testing.

Provide traceable evidence to support pilot launch approval.

# 3. Test Scope

## 3.1 In Scope

Authentication and role-based access for Patient, Doctor, and Admin users.

Doctor directory search, doctor profile viewing, and filtering by specialty/location.

Appointment scheduling, rescheduling, cancellation, and status updates.

Telemedicine session launch and basic consultation workflow.

Patient health record creation and access controls.

Consultation payment processing and transaction recording.

Core API validation, database persistence, audit logging, and error handling.

## 3.2 Out of Scope for MVP Test Cycle

AI triage or recommendation features.

Insurance claims processing.

Pharmacy delivery workflows.

Advanced analytics dashboards beyond MVP operational reporting.

# 4. Test Strategy

| Test Level | Purpose | Primary Owner | Timing |
| --- | --- | --- | --- |
| Unit Testing | Validate methods, services, and UI components in isolation. | Developers | Continuous during build |
| Integration Testing | Verify API, database, payment, and video-service interactions. | Developers + QA | Per sprint / before merge |
| System Testing | Validate complete end-to-end workflows in a staging environment. | QA | After feature completion |
| Regression Testing | Ensure new changes do not break existing functionality. | QA | Every sprint and release candidate |
| User Acceptance Testing | Confirm business readiness with stakeholder scenarios. | Product Owner + Pilot Users | Before pilot launch |
| Security Testing | Check auth, authorization, data protection, and common vulnerabilities. | QA + Technical Lead | Before release |
| Performance Testing | Confirm response time, concurrency, and stability under expected load. | QA + Technical Lead | Pre-launch |

# 5. Test Environment

| Environment | Purpose | Notes |
| --- | --- | --- |
| Development | Developer smoke testing | Local + shared dev services |
| QA / Staging | Formal system, regression, and UAT testing | Mirrors production configuration as closely as possible |
| Production | Pilot launch validation | Restricted release with monitoring and rollback plan |

# 6. Entry and Exit Criteria

## 6.1 Entry Criteria

Approved requirements, user stories, and acceptance criteria are available.

Build deployed to QA/staging environment with release notes.

Required test data and access credentials are prepared.

Critical dependencies (payment sandbox, video service, email/SMS service) are available.

## 6.2 Exit Criteria

All critical and high-priority test cases executed.

No open Severity 1 defects; Severity 2 defects have approved workarounds or deferred approval.

Regression suite passes at agreed threshold.

UAT sign-off obtained for pilot release.

# 7. Roles and Responsibilities

| Role | Responsibility | Deliverables |
| --- | --- | --- |
| QA Lead / Tester | Plan testing, prepare cases, execute tests, log defects, report status. | Test plan, test cases, defect log, summary report |
| Backend Developer | Support unit/integration tests, fix API/data defects. | Automated tests, defect fixes |
| Frontend Developer | Support UI/component tests and client-side defect fixes. | Component tests, UI fixes |
| Technical Lead | Approve environment readiness, support defect triage. | Risk decisions, release recommendations |
| Product Owner / SME | Validate business flows during UAT. | UAT sign-off and clarifications |

# 8. Defect Severity and Priority

| Severity | Meaning | Example |
| --- | --- | --- |
| Severity 1 | System unusable or critical workflow blocked | Login unavailable, payment charges but booking fails |
| Severity 2 | Major feature failure without acceptable workaround | Doctor cannot update availability |
| Severity 3 | Partial issue with workaround available | Search filter returns incomplete results |
| Severity 4 | Cosmetic/minor issue | Misaligned label or non-blocking UI issue |

# 9. Test Data Requirements

At least 3 patient accounts, 3 doctor accounts, and 1 admin account.

Doctors with multiple specialties, varied availability windows, and active/inactive states.

Appointments in future, past, cancelled, and completed statuses.

Payment scenarios for approved, declined, and pending transactions.

Medical-record samples with controlled access boundaries.

# 10. Traceability Matrix (High Level)

| Requirement Area | Representative Test Case IDs | Coverage Goal |
| --- | --- | --- |
| Authentication | TC-001 to TC-004 | Positive, negative, and authorization coverage |
| Doctor Directory | TC-005 to TC-007 | Search, filter, and profile accuracy |
| Appointments | TC-008 to TC-012 | Create, update, cancel, and conflict handling |
| Telemedicine | TC-013 to TC-015 | Session access, connectivity, and permissions |
| Medical Records | TC-016 to TC-018 | Create/view/access-control validation |
| Payments | TC-019 to TC-021 | Payment success/failure and data persistence |
| Admin Functions | TC-022 to TC-024 | User oversight and operational control |

# 11. Detailed Test Cases

The following baseline test cases are intended for sprint testing, system testing, and UAT. Each test case should be marked with execution status, tester, execution date, and defect reference during use.

## TC-001 - User Registration - Valid Patient Sign-Up

| Module | Authentication |
| --- | --- |
| Priority | High |
| Preconditions | Patient is not already registered. |
| Test Steps | 1. Open registration page. 2. Enter valid name, email, password, and role. 3. Submit form. |
| Expected Result | Patient account is created successfully, confirmation is displayed, and the user can proceed to login. |
| Status / Defect Ref. | To be completed during execution |

## TC-002 - User Registration - Duplicate Email

| Module | Authentication |
| --- | --- |
| Priority | High |
| Preconditions | A patient account already exists with the target email address. |
| Test Steps | 1. Open registration page. 2. Enter an existing email address. 3. Submit form. |
| Expected Result | Registration is rejected and a clear duplicate-email validation message is shown. |
| Status / Defect Ref. | To be completed during execution |

## TC-003 - Login - Valid Credentials

| Module | Authentication |
| --- | --- |
| Priority | Critical |
| Preconditions | User account exists and is active. |
| Test Steps | 1. Open login page. 2. Enter valid credentials. 3. Submit. |
| Expected Result | User is authenticated successfully and redirected to the correct dashboard based on role. |
| Status / Defect Ref. | To be completed during execution |

## TC-004 - Access Control - Unauthorized Page Access

| Module | Authentication |
| --- | --- |
| Priority | Critical |
| Preconditions | User is logged in as Patient. |
| Test Steps | 1. Attempt to access a Doctor-only or Admin-only page directly via URL. |
| Expected Result | Access is denied and the user is redirected or shown an authorization message. |
| Status / Defect Ref. | To be completed during execution |

## TC-005 - Doctor Search by Specialty

| Module | Doctor Directory |
| --- | --- |
| Priority | High |
| Preconditions | Doctor records exist with multiple specialties. |
| Test Steps | 1. Navigate to doctor directory. 2. Search/filter by specialty. 3. Review results. |
| Expected Result | Only doctors matching the selected specialty are shown. |
| Status / Defect Ref. | To be completed during execution |

## TC-006 - Doctor Profile View

| Module | Doctor Directory |
| --- | --- |
| Priority | Medium |
| Preconditions | At least one doctor profile is published. |
| Test Steps | 1. Open doctor directory. 2. Select a doctor profile. |
| Expected Result | Profile details such as specialty, biography, and availability summary are displayed correctly. |
| Status / Defect Ref. | To be completed during execution |

## TC-007 - Doctor Search - No Results

| Module | Doctor Directory |
| --- | --- |
| Priority | Medium |
| Preconditions | No doctors exist for the selected filter criteria. |
| Test Steps | 1. Apply a filter combination with no matches. |
| Expected Result | System returns a clear no-results state without errors. |
| Status / Defect Ref. | To be completed during execution |

## TC-008 - Book Appointment - Valid Slot

| Module | Appointments |
| --- | --- |
| Priority | Critical |
| Preconditions | Patient is logged in; doctor has an open time slot. |
| Test Steps | 1. Open doctor profile. 2. Select an available date/time. 3. Confirm booking. |
| Expected Result | Appointment is created, saved in the database, and visible to both patient and doctor. |
| Status / Defect Ref. | To be completed during execution |

## TC-009 - Book Appointment - Double Booking Prevention

| Module | Appointments |
| --- | --- |
| Priority | Critical |
| Preconditions | A doctor time slot is already booked. |
| Test Steps | 1. Attempt to book the same slot for another patient. |
| Expected Result | System blocks the booking and displays an availability conflict message. |
| Status / Defect Ref. | To be completed during execution |

## TC-010 - Reschedule Appointment

| Module | Appointments |
| --- | --- |
| Priority | High |
| Preconditions | Existing future appointment is available for rescheduling. |
| Test Steps | 1. Open appointment details. 2. Choose a new valid slot. 3. Save changes. |
| Expected Result | Appointment date/time is updated and change is reflected for both patient and doctor. |
| Status / Defect Ref. | To be completed during execution |

## TC-011 - Cancel Appointment

| Module | Appointments |
| --- | --- |
| Priority | High |
| Preconditions | Existing future appointment exists. |
| Test Steps | 1. Open appointment details. 2. Cancel the appointment. |
| Expected Result | Appointment status changes to Cancelled and the action is recorded. |
| Status / Defect Ref. | To be completed during execution |

## TC-012 - Doctor Availability Conflict Handling

| Module | Appointments |
| --- | --- |
| Priority | High |
| Preconditions | Doctor availability is limited to specific windows. |
| Test Steps | 1. Attempt to book outside defined availability. |
| Expected Result | System rejects the request and prompts the user to choose a valid slot. |
| Status / Defect Ref. | To be completed during execution |

## TC-013 - Join Telemedicine Session - Authorized Users

| Module | Telemedicine |
| --- | --- |
| Priority | Critical |
| Preconditions | Patient and doctor have a scheduled appointment with an active session link. |
| Test Steps | 1. Patient opens consultation link. 2. Doctor opens consultation link. |
| Expected Result | Both authorized participants can join the video session successfully. |
| Status / Defect Ref. | To be completed during execution |

## TC-014 - Join Telemedicine Session - Unauthorized User

| Module | Telemedicine |
| --- | --- |
| Priority | Critical |
| Preconditions | Session link exists. |
| Test Steps | 1. Use an unrelated or unauthenticated account to open the session link. |
| Expected Result | Access is blocked for unauthorized users. |
| Status / Defect Ref. | To be completed during execution |

## TC-015 - End Telemedicine Session

| Module | Telemedicine |
| --- | --- |
| Priority | Medium |
| Preconditions | Active video session is in progress. |
| Test Steps | 1. Doctor ends session. 2. Patient returns to dashboard. |
| Expected Result | Session terminates gracefully and user is returned to the appropriate screen. |
| Status / Defect Ref. | To be completed during execution |

## TC-016 - Create Medical Record

| Module | Medical Records |
| --- | --- |
| Priority | High |
| Preconditions | Doctor is logged in and has access to the patient consultation context. |
| Test Steps | 1. Open patient consultation record. 2. Enter notes. 3. Save medical record. |
| Expected Result | Medical record is saved successfully and linked to the correct patient and doctor. |
| Status / Defect Ref. | To be completed during execution |

## TC-017 - Patient View Own Medical Records

| Module | Medical Records |
| --- | --- |
| Priority | High |
| Preconditions | Patient has at least one saved medical record. |
| Test Steps | 1. Patient opens records page. |
| Expected Result | Patient can view their own records only. |
| Status / Defect Ref. | To be completed during execution |

## TC-018 - Medical Record Access Restriction

| Module | Medical Records |
| --- | --- |
| Priority | Critical |
| Preconditions | A user attempts to access another patient's record without permission. |
| Test Steps | 1. Modify URL or API request to another patient's record. |
| Expected Result | Access is denied and no protected information is exposed. |
| Status / Defect Ref. | To be completed during execution |

## TC-019 - Payment - Successful Transaction

| Module | Payments |
| --- | --- |
| Priority | Critical |
| Preconditions | Valid payment method is available and sandbox gateway is online. |
| Test Steps | 1. Initiate payment for booked consultation. 2. Submit valid payment details. |
| Expected Result | Payment is approved, transaction is stored, and booking/payment status updates successfully. |
| Status / Defect Ref. | To be completed during execution |

## TC-020 - Payment - Declined Transaction

| Module | Payments |
| --- | --- |
| Priority | High |
| Preconditions | Gateway supports declined-card scenario. |
| Test Steps | 1. Submit a declined test card or failure token. |
| Expected Result | System shows payment failure message and does not falsely mark payment as completed. |
| Status / Defect Ref. | To be completed during execution |

## TC-021 - Payment Audit Trail

| Module | Payments |
| --- | --- |
| Priority | Medium |
| Preconditions | At least one payment transaction exists. |
| Test Steps | 1. Review payment history or admin transaction log. |
| Expected Result | Transaction details are persisted accurately with status, amount, and timestamps. |
| Status / Defect Ref. | To be completed during execution |

## TC-022 - Admin View Users

| Module | Admin |
| --- | --- |
| Priority | Medium |
| Preconditions | Admin account exists. |
| Test Steps | 1. Login as admin. 2. Open user-management screen. |
| Expected Result | Admin can view registered users with expected summary details. |
| Status / Defect Ref. | To be completed during execution |

## TC-023 - Admin Disable User

| Module | Admin |
| --- | --- |
| Priority | High |
| Preconditions | Admin account exists and a target user is active. |
| Test Steps | 1. Disable or deactivate a selected user account. |
| Expected Result | Selected user is deactivated and cannot login until re-enabled. |
| Status / Defect Ref. | To be completed during execution |

## TC-024 - Admin Dashboard Access Restriction

| Module | Admin |
| --- | --- |
| Priority | Critical |
| Preconditions | Patient or doctor account exists. |
| Test Steps | 1. Login as patient or doctor. 2. Attempt to access admin dashboard. |
| Expected Result | Non-admin users are denied access. |
| Status / Defect Ref. | To be completed during execution |

# 12. Recommended Additional Non-Functional Scenarios

Performance: Validate common pages and APIs under expected peak pilot traffic.

Browser compatibility: Test latest Chrome, Edge, and supported mobile browsers.

Usability: Run guided pilot scenarios with target users in the launch country.

Security: Test password policy, session expiration, direct-object-reference attempts, and TLS-only access.

Recovery: Validate graceful handling of payment-service or video-service outages.

# 13. Reporting and Sign-Off

At the end of each sprint and before pilot launch, QA should publish a concise execution summary covering: tests planned vs. executed, pass/fail counts, open defects by severity, release risks, and release recommendation.