Med Connect AI - Project

System Architecture Detail Technical Document

| Client Information |  |
| --- | --- |
| Version #: | 0.0.2 |
| Ticket #: | 10196 |
| Last Updated: | 05/04/2026 |
| Client Name/ID: | Brayard Gordon |
| Client Phone: | 860-655-9564 |
| Project Email: | info@softwareyourway.com |
| Client Web Site: |  |

# Table of Contents

Table of Contents	1

Table of Contents	7

Executive Summary	8

Architecture Scope	9

Requirements Baseline	10

Architecture Decision Summary	11

Architecture Diagram 1: Context	12

Architecture Diagram 2: Container	13

Architecture Diagram 3: Layers	14

Architecture Diagram 4: Azure	15

Architecture Diagram 5: Dataflow	16

Architecture Diagram 6: Sequence	17

Architecture Diagram 7: Erd	18

Architecture Diagram 8: Rbac	19

Architecture Diagram 9: Cicd	20

Architecture Diagram 10: Observability	21

Architecture Diagram 11: Security	22

Architecture Diagram 12: Scaling	23

Architecture Diagram 13: Risk Matrix	24

Architecture Diagram 14: Roadmap Chart	25

Architecture Diagram 15: Capacity Chart	26

Architecture Diagram 16: Domain Map	27

Architecture Diagram 17: Api Map	28

Architecture Diagram 18: Notification Flow	29

Domain Module 1: Identity and Access	30

Identity and Access - Key Workflows	31

Domain Module 2: Patient Management	32

Patient Management - Key Workflows	33

Domain Module 3: Doctor Management	34

Doctor Management - Key Workflows	35

Domain Module 4: Appointment Scheduling	36

Appointment Scheduling - Key Workflows	37

Domain Module 5: Telemedicine	38

Telemedicine - Key Workflows	39

Domain Module 6: Payments	40

Payments - Key Workflows	41

Domain Module 7: Medical Records	42

Medical Records - Key Workflows	43

Domain Module 8: Administration	44

Administration - Key Workflows	45

Domain Module 9: Notifications	46

Notifications - Key Workflows	47

Domain Module 10: Audit and Compliance	48

Audit and Compliance - Key Workflows	49

Data Architecture: Users	50

Data Architecture: Doctors	51

Data Architecture: Patients	52

Data Architecture: Appointments	53

Data Architecture: AvailabilitySlots	54

Data Architecture: Payments	55

Data Architecture: MedicalRecords	56

Data Architecture: Prescriptions	57

Data Architecture: Notifications	58

Data Architecture: AuditLogs	59

Data Architecture: Countries	60

Data Architecture: Specialties	61

API Architecture: Auth API	62

API Architecture: Doctors API	63

API Architecture: Appointments API	64

API Architecture: Telemedicine API	65

API Architecture: Payments API	66

API Architecture: Medical Records API	67

API Architecture: Admin API	68

API Architecture: Notification API	69

API Architecture: Audit API	70

API Architecture: Reporting API	71

Security Architecture: Identity and Authentication	72

Security Architecture: Authorization and RBAC	73

Security Architecture: Medical Record Access Controls	74

Security Architecture: Encryption and Key Management	75

Security Architecture: API Threat Protection	76

Security Architecture: Audit Logging	77

Security Architecture: Secure SDLC	78

Security Architecture: Data Privacy	79

Security Architecture: Incident Response	80

Security Architecture: Third-Party Risk	81

Environment Architecture: Local Development	82

Environment Architecture: Shared Development	83

Environment Architecture: QA/Staging	84

Environment Architecture: Production	85

Environment Architecture: Disaster Recovery	86

Environment Architecture: Future Multi-Region	87

Operational Architecture: CI/CD Pipeline	88

Operational Architecture: Branching Strategy	89

Operational Architecture: Code Review Gates	90

Operational Architecture: Automated Testing	91

Operational Architecture: Release Management	92

Operational Architecture: Rollback Strategy	93

Operational Architecture: Monitoring Dashboards	94

Operational Architecture: Alerting Rules	95

Operational Architecture: Backup and Restore	96

Operational Architecture: Operational Runbooks	97

Operational Architecture: Support Model	98

Operational Architecture: Change Management	99

Role Architecture: Project Manager / Technical Lead	100

Role Architecture: Backend Developer (.NET)	101

Role Architecture: Frontend Developer (React + MUI)	102

Role Architecture: QA Engineer	103

Role Architecture: DevOps Engineer	104

Role Architecture: UI/UX Designer	105

Role Architecture: Healthcare App Consultant Kenya	106

Role Architecture: Country Manager Kenya	107

Role Architecture: Security / Compliance Advisor	108

Role Architecture: Product Owner	109

Non-Functional Requirement: Performance	110

Non-Functional Requirement: Scalability	111

Non-Functional Requirement: Availability	112

Non-Functional Requirement: Reliability	113

Non-Functional Requirement: Maintainability	114

Non-Functional Requirement: Testability	115

Non-Functional Requirement: Usability	116

Non-Functional Requirement: Accessibility	117

Non-Functional Requirement: Localization	118

Non-Functional Requirement: Cost Optimization	119

Non-Functional Requirement: Compliance	120

Non-Functional Requirement: Interoperability	121

ADR-001: Modular monolith first	122

ADR-002: Microsoft Azure as primary cloud	123

ADR-003: SQL Server as primary database	124

ADR-004: React + MUI for frontend	125

ADR-005: ASP.NET Core Web API	126

ADR-006: Azure DevOps for CI/CD	127

ADR-007: Azure Communication Services for video	128

ADR-008: External payment provider abstraction	129

ADR-009: Application Insights for observability	130

ADR-010: Policy-based authorization	131

Appendix: Glossary	132

Appendix: Open Questions	133

Appendix: Launch Readiness Checklist	134

Appendix: Technical Debt Register	135

Appendix: Future Microservice Extraction Plan	136

Appendix: Kenya Localization Considerations	137

Appendix: Provider Onboarding Architecture	138

Appendix: Payment Provider Selection Criteria	139

Appendix: Video Quality Validation Plan	140

Appendix: Data Migration Plan	141

Appendix: Reporting and Analytics Roadmap	142

Appendix: Architecture Review Agenda	143

Technical Architecture

React + MUI | ASP.NET Core | SQL Server | Microsoft Azure | Modular Monolith | 100k User Scale Target

This document is designed to be a comprehensive technical architecture package. It includes diagrams, role definitions, charts, architecture decisions, implementation guidance, and operational checklists.

# Executive Summary

The Healthcare App MVP will provide patient registration, doctor discovery, appointment booking, telemedicine, medical records, payments, and administrative capabilities. The architecture is designed to launch quickly while remaining secure and extensible.

The selected stack is React with MUI, ASP.NET Core, SQL Server, Microsoft Azure, and Azure DevOps. This supports a Microsoft-aligned implementation with strong operational tooling and developer productivity.

Use modular monolith first

Design for eventual service extraction

Protect healthcare data from day one

Optimize for Kenya launch and future African expansion

# Architecture Scope

The architecture covers frontend, backend, data, integrations, deployment, security, observability, scalability, and team roles. It focuses on production readiness for an MVP that can grow to 100,000 registered users.

Includes functional and non-functional design

Includes diagrams and operational guidance

Does not replace detailed implementation tickets

Should be reviewed before sprint execution

# Requirements Baseline

The baseline requirements are inherited from the prior SRS, LLD, PMP, and user stories. Core MVP functionality remains intentionally focused so the product can validate demand before expanding.

Patients can register, search, book, pay, consult, and view records

Doctors can manage availability, consult, and create records

Admins can manage users, doctors, approvals, and operations

Platform integrates video, payments, and notifications

# Architecture Decision Summary

The most important architectural decision is to avoid premature microservices. The MVP should be a modular monolith with strict module boundaries and a clean deployment model.

Single ASP.NET Core API deployable

Feature modules inside the backend

SQL Server as transactional system of record

Azure managed services for hosting and monitoring

# Architecture Diagram 1: Context

This diagram is part of the architecture baseline for the healthcare app. It should be reviewed with engineering, product, operations, and security stakeholders before implementation begins.

Use this diagram to validate scope and responsibilities

Capture deviations as Architecture Decision Records

Update after major sprint or infrastructure changes

# Architecture Diagram 2: Container

This diagram is part of the architecture baseline for the healthcare app. It should be reviewed with engineering, product, operations, and security stakeholders before implementation begins.

Use this diagram to validate scope and responsibilities

Capture deviations as Architecture Decision Records

Update after major sprint or infrastructure changes

# Architecture Diagram 3: Layers

This diagram is part of the architecture baseline for the healthcare app. It should be reviewed with engineering, product, operations, and security stakeholders before implementation begins.

Use this diagram to validate scope and responsibilities

Capture deviations as Architecture Decision Records

Update after major sprint or infrastructure changes

# Architecture Diagram 4: Azure

This diagram is part of the architecture baseline for the healthcare app. It should be reviewed with engineering, product, operations, and security stakeholders before implementation begins.

Use this diagram to validate scope and responsibilities

Capture deviations as Architecture Decision Records

Update after major sprint or infrastructure changes

# Architecture Diagram 5: Dataflow

This diagram is part of the architecture baseline for the healthcare app. It should be reviewed with engineering, product, operations, and security stakeholders before implementation begins.

Use this diagram to validate scope and responsibilities

Capture deviations as Architecture Decision Records

Update after major sprint or infrastructure changes

# Architecture Diagram 6: Sequence

This diagram is part of the architecture baseline for the healthcare app. It should be reviewed with engineering, product, operations, and security stakeholders before implementation begins.

Use this diagram to validate scope and responsibilities

Capture deviations as Architecture Decision Records

Update after major sprint or infrastructure changes

# Architecture Diagram 7: Erd

This diagram is part of the architecture baseline for the healthcare app. It should be reviewed with engineering, product, operations, and security stakeholders before implementation begins.

Use this diagram to validate scope and responsibilities

Capture deviations as Architecture Decision Records

Update after major sprint or infrastructure changes

# Architecture Diagram 8: Rbac

This diagram is part of the architecture baseline for the healthcare app. It should be reviewed with engineering, product, operations, and security stakeholders before implementation begins.

Use this diagram to validate scope and responsibilities

Capture deviations as Architecture Decision Records

Update after major sprint or infrastructure changes

# Architecture Diagram 9: Cicd

This diagram is part of the architecture baseline for the healthcare app. It should be reviewed with engineering, product, operations, and security stakeholders before implementation begins.

Use this diagram to validate scope and responsibilities

Capture deviations as Architecture Decision Records

Update after major sprint or infrastructure changes

# Architecture Diagram 10: Observability

This diagram is part of the architecture baseline for the healthcare app. It should be reviewed with engineering, product, operations, and security stakeholders before implementation begins.

Use this diagram to validate scope and responsibilities

Capture deviations as Architecture Decision Records

Update after major sprint or infrastructure changes

# Architecture Diagram 11: Security

This diagram is part of the architecture baseline for the healthcare app. It should be reviewed with engineering, product, operations, and security stakeholders before implementation begins.

Use this diagram to validate scope and responsibilities

Capture deviations as Architecture Decision Records

Update after major sprint or infrastructure changes

# Architecture Diagram 12: Scaling

This diagram is part of the architecture baseline for the healthcare app. It should be reviewed with engineering, product, operations, and security stakeholders before implementation begins.

Use this diagram to validate scope and responsibilities

Capture deviations as Architecture Decision Records

Update after major sprint or infrastructure changes

# Architecture Diagram 13: Risk Matrix

This diagram is part of the architecture baseline for the healthcare app. It should be reviewed with engineering, product, operations, and security stakeholders before implementation begins.

Use this diagram to validate scope and responsibilities

Capture deviations as Architecture Decision Records

Update after major sprint or infrastructure changes

# Architecture Diagram 14: Roadmap Chart

This diagram is part of the architecture baseline for the healthcare app. It should be reviewed with engineering, product, operations, and security stakeholders before implementation begins.

Use this diagram to validate scope and responsibilities

Capture deviations as Architecture Decision Records

Update after major sprint or infrastructure changes

# Architecture Diagram 15: Capacity Chart

This diagram is part of the architecture baseline for the healthcare app. It should be reviewed with engineering, product, operations, and security stakeholders before implementation begins.

Use this diagram to validate scope and responsibilities

Capture deviations as Architecture Decision Records

Update after major sprint or infrastructure changes

# Architecture Diagram 16: Domain Map

This diagram is part of the architecture baseline for the healthcare app. It should be reviewed with engineering, product, operations, and security stakeholders before implementation begins.

Use this diagram to validate scope and responsibilities

Capture deviations as Architecture Decision Records

Update after major sprint or infrastructure changes

# Architecture Diagram 17: Api Map

This diagram is part of the architecture baseline for the healthcare app. It should be reviewed with engineering, product, operations, and security stakeholders before implementation begins.

Use this diagram to validate scope and responsibilities

Capture deviations as Architecture Decision Records

Update after major sprint or infrastructure changes

# Architecture Diagram 18: Notification Flow

This diagram is part of the architecture baseline for the healthcare app. It should be reviewed with engineering, product, operations, and security stakeholders before implementation begins.

Use this diagram to validate scope and responsibilities

Capture deviations as Architecture Decision Records

Update after major sprint or infrastructure changes

# Domain Module 1: Identity and Access

The Identity and Access module owns registration, login, JWT, refresh tokens, password reset, role claims. It should be implemented with a clear application service boundary and minimal coupling to other modules.

Define DTOs for module APIs

Keep business rules in services/domain layer

Avoid direct cross-module database assumptions

Add unit and integration tests for critical workflows

| Concern | Recommended Design |
| --- | --- |
| Primary owner | Backend developer with technical lead review |
| Data access | EF Core repository or query service |
| Security | Policy-based authorization |
| Observability | Structured logs with correlation ID |

# Identity and Access - Key Workflows

This page identifies the main workflows for the Identity and Access module and how they should be validated during implementation.

Create request/command handler for Identity and Access

Validate required fields and authorization for Identity and Access

Persist transactional data safely for Identity and Access

Publish audit or notification events where required

| Workflow | Expected Result | Test Type |
| --- | --- | --- |
| Create/update | Valid data is persisted | Functional + integration |
| Read/search | Authorized users can retrieve expected data | Functional |
| Unauthorized access | Blocked with safe error response | Security |
| Failure path | Error logged and returned consistently | Negative test |

# Domain Module 2: Patient Management

The Patient Management module owns patient profile, demographics, contact information, record access. It should be implemented with a clear application service boundary and minimal coupling to other modules.

Define DTOs for module APIs

Keep business rules in services/domain layer

Avoid direct cross-module database assumptions

Add unit and integration tests for critical workflows

| Concern | Recommended Design |
| --- | --- |
| Primary owner | Backend developer with technical lead review |
| Data access | EF Core repository or query service |
| Security | Policy-based authorization |
| Observability | Structured logs with correlation ID |

# Patient Management - Key Workflows

This page identifies the main workflows for the Patient Management module and how they should be validated during implementation.

Create request/command handler for Patient Management

Validate required fields and authorization for Patient Management

Persist transactional data safely for Patient Management

Publish audit or notification events where required

| Workflow | Expected Result | Test Type |
| --- | --- | --- |
| Create/update | Valid data is persisted | Functional + integration |
| Read/search | Authorized users can retrieve expected data | Functional |
| Unauthorized access | Blocked with safe error response | Security |
| Failure path | Error logged and returned consistently | Negative test |

# Domain Module 3: Doctor Management

The Doctor Management module owns doctor profile, specialty, license information, availability. It should be implemented with a clear application service boundary and minimal coupling to other modules.

Define DTOs for module APIs

Keep business rules in services/domain layer

Avoid direct cross-module database assumptions

Add unit and integration tests for critical workflows

| Concern | Recommended Design |
| --- | --- |
| Primary owner | Backend developer with technical lead review |
| Data access | EF Core repository or query service |
| Security | Policy-based authorization |
| Observability | Structured logs with correlation ID |

# Doctor Management - Key Workflows

This page identifies the main workflows for the Doctor Management module and how they should be validated during implementation.

Create request/command handler for Doctor Management

Validate required fields and authorization for Doctor Management

Persist transactional data safely for Doctor Management

Publish audit or notification events where required

| Workflow | Expected Result | Test Type |
| --- | --- | --- |
| Create/update | Valid data is persisted | Functional + integration |
| Read/search | Authorized users can retrieve expected data | Functional |
| Unauthorized access | Blocked with safe error response | Security |
| Failure path | Error logged and returned consistently | Negative test |

# Domain Module 4: Appointment Scheduling

The Appointment Scheduling module owns availability lookup, booking, rescheduling, cancellation, status changes. It should be implemented with a clear application service boundary and minimal coupling to other modules.

Define DTOs for module APIs

Keep business rules in services/domain layer

Avoid direct cross-module database assumptions

Add unit and integration tests for critical workflows

| Concern | Recommended Design |
| --- | --- |
| Primary owner | Backend developer with technical lead review |
| Data access | EF Core repository or query service |
| Security | Policy-based authorization |
| Observability | Structured logs with correlation ID |

# Appointment Scheduling - Key Workflows

This page identifies the main workflows for the Appointment Scheduling module and how they should be validated during implementation.

Create request/command handler for Appointment Scheduling

Validate required fields and authorization for Appointment Scheduling

Persist transactional data safely for Appointment Scheduling

Publish audit or notification events where required

| Workflow | Expected Result | Test Type |
| --- | --- | --- |
| Create/update | Valid data is persisted | Functional + integration |
| Read/search | Authorized users can retrieve expected data | Functional |
| Unauthorized access | Blocked with safe error response | Security |
| Failure path | Error logged and returned consistently | Negative test |

# Domain Module 5: Telemedicine

The Telemedicine module owns video token creation, session access, waiting room, session close. It should be implemented with a clear application service boundary and minimal coupling to other modules.

Define DTOs for module APIs

Keep business rules in services/domain layer

Avoid direct cross-module database assumptions

Add unit and integration tests for critical workflows

| Concern | Recommended Design |
| --- | --- |
| Primary owner | Backend developer with technical lead review |
| Data access | EF Core repository or query service |
| Security | Policy-based authorization |
| Observability | Structured logs with correlation ID |

# Telemedicine - Key Workflows

This page identifies the main workflows for the Telemedicine module and how they should be validated during implementation.

Create request/command handler for Telemedicine

Validate required fields and authorization for Telemedicine

Persist transactional data safely for Telemedicine

Publish audit or notification events where required

| Workflow | Expected Result | Test Type |
| --- | --- | --- |
| Create/update | Valid data is persisted | Functional + integration |
| Read/search | Authorized users can retrieve expected data | Functional |
| Unauthorized access | Blocked with safe error response | Security |
| Failure path | Error logged and returned consistently | Negative test |

# Domain Module 6: Payments

The Payments module owns payment intent, payment confirmation, refunds, payment history. It should be implemented with a clear application service boundary and minimal coupling to other modules.

Define DTOs for module APIs

Keep business rules in services/domain layer

Avoid direct cross-module database assumptions

Add unit and integration tests for critical workflows

| Concern | Recommended Design |
| --- | --- |
| Primary owner | Backend developer with technical lead review |
| Data access | EF Core repository or query service |
| Security | Policy-based authorization |
| Observability | Structured logs with correlation ID |

# Payments - Key Workflows

This page identifies the main workflows for the Payments module and how they should be validated during implementation.

Create request/command handler for Payments

Validate required fields and authorization for Payments

Persist transactional data safely for Payments

Publish audit or notification events where required

| Workflow | Expected Result | Test Type |
| --- | --- | --- |
| Create/update | Valid data is persisted | Functional + integration |
| Read/search | Authorized users can retrieve expected data | Functional |
| Unauthorized access | Blocked with safe error response | Security |
| Failure path | Error logged and returned consistently | Negative test |

# Domain Module 7: Medical Records

The Medical Records module owns clinical notes, prescriptions, access control, audit records. It should be implemented with a clear application service boundary and minimal coupling to other modules.

Define DTOs for module APIs

Keep business rules in services/domain layer

Avoid direct cross-module database assumptions

Add unit and integration tests for critical workflows

| Concern | Recommended Design |
| --- | --- |
| Primary owner | Backend developer with technical lead review |
| Data access | EF Core repository or query service |
| Security | Policy-based authorization |
| Observability | Structured logs with correlation ID |

# Medical Records - Key Workflows

This page identifies the main workflows for the Medical Records module and how they should be validated during implementation.

Create request/command handler for Medical Records

Validate required fields and authorization for Medical Records

Persist transactional data safely for Medical Records

Publish audit or notification events where required

| Workflow | Expected Result | Test Type |
| --- | --- | --- |
| Create/update | Valid data is persisted | Functional + integration |
| Read/search | Authorized users can retrieve expected data | Functional |
| Unauthorized access | Blocked with safe error response | Security |
| Failure path | Error logged and returned consistently | Negative test |

# Domain Module 8: Administration

The Administration module owns user management, provider approvals, operational reports. It should be implemented with a clear application service boundary and minimal coupling to other modules.

Define DTOs for module APIs

Keep business rules in services/domain layer

Avoid direct cross-module database assumptions

Add unit and integration tests for critical workflows

| Concern | Recommended Design |
| --- | --- |
| Primary owner | Backend developer with technical lead review |
| Data access | EF Core repository or query service |
| Security | Policy-based authorization |
| Observability | Structured logs with correlation ID |

# Administration - Key Workflows

This page identifies the main workflows for the Administration module and how they should be validated during implementation.

Create request/command handler for Administration

Validate required fields and authorization for Administration

Persist transactional data safely for Administration

Publish audit or notification events where required

| Workflow | Expected Result | Test Type |
| --- | --- | --- |
| Create/update | Valid data is persisted | Functional + integration |
| Read/search | Authorized users can retrieve expected data | Functional |
| Unauthorized access | Blocked with safe error response | Security |
| Failure path | Error logged and returned consistently | Negative test |

# Domain Module 9: Notifications

The Notifications module owns email, SMS, appointment reminders, payment notifications. It should be implemented with a clear application service boundary and minimal coupling to other modules.

Define DTOs for module APIs

Keep business rules in services/domain layer

Avoid direct cross-module database assumptions

Add unit and integration tests for critical workflows

| Concern | Recommended Design |
| --- | --- |
| Primary owner | Backend developer with technical lead review |
| Data access | EF Core repository or query service |
| Security | Policy-based authorization |
| Observability | Structured logs with correlation ID |

# Notifications - Key Workflows

This page identifies the main workflows for the Notifications module and how they should be validated during implementation.

Create request/command handler for Notifications

Validate required fields and authorization for Notifications

Persist transactional data safely for Notifications

Publish audit or notification events where required

| Workflow | Expected Result | Test Type |
| --- | --- | --- |
| Create/update | Valid data is persisted | Functional + integration |
| Read/search | Authorized users can retrieve expected data | Functional |
| Unauthorized access | Blocked with safe error response | Security |
| Failure path | Error logged and returned consistently | Negative test |

# Domain Module 10: Audit and Compliance

The Audit and Compliance module owns security logs, PHI access logs, administrative action trails. It should be implemented with a clear application service boundary and minimal coupling to other modules.

Define DTOs for module APIs

Keep business rules in services/domain layer

Avoid direct cross-module database assumptions

Add unit and integration tests for critical workflows

| Concern | Recommended Design |
| --- | --- |
| Primary owner | Backend developer with technical lead review |
| Data access | EF Core repository or query service |
| Security | Policy-based authorization |
| Observability | Structured logs with correlation ID |

# Audit and Compliance - Key Workflows

This page identifies the main workflows for the Audit and Compliance module and how they should be validated during implementation.

Create request/command handler for Audit and Compliance

Validate required fields and authorization for Audit and Compliance

Persist transactional data safely for Audit and Compliance

Publish audit or notification events where required

| Workflow | Expected Result | Test Type |
| --- | --- | --- |
| Create/update | Valid data is persisted | Functional + integration |
| Read/search | Authorized users can retrieve expected data | Functional |
| Unauthorized access | Blocked with safe error response | Security |
| Failure path | Error logged and returned consistently | Negative test |

# Data Architecture: Users

Users data should be modeled in SQL Server with explicit keys, constraints, audit timestamps, and indexes that support the expected access patterns.

Use UNIQUEIDENTIFIER or identity keys consistently

Add CreatedAt and UpdatedAt where operationally useful

Define foreign keys for referential integrity

Add indexes for search and high-frequency joins

| Design Area | Guidance |
| --- | --- |
| Ownership | Owned by the relevant domain module |
| Validation | Application validation plus database constraints |
| Security | Restrict access through API and database roles |
| Reporting | Do not overload transactional queries for heavy reporting |

# Data Architecture: Doctors

Doctors data should be modeled in SQL Server with explicit keys, constraints, audit timestamps, and indexes that support the expected access patterns.

Use UNIQUEIDENTIFIER or identity keys consistently

Add CreatedAt and UpdatedAt where operationally useful

Define foreign keys for referential integrity

Add indexes for search and high-frequency joins

| Design Area | Guidance |
| --- | --- |
| Ownership | Owned by the relevant domain module |
| Validation | Application validation plus database constraints |
| Security | Restrict access through API and database roles |
| Reporting | Do not overload transactional queries for heavy reporting |

# Data Architecture: Patients

Patients data should be modeled in SQL Server with explicit keys, constraints, audit timestamps, and indexes that support the expected access patterns.

Use UNIQUEIDENTIFIER or identity keys consistently

Add CreatedAt and UpdatedAt where operationally useful

Define foreign keys for referential integrity

Add indexes for search and high-frequency joins

| Design Area | Guidance |
| --- | --- |
| Ownership | Owned by the relevant domain module |
| Validation | Application validation plus database constraints |
| Security | Restrict access through API and database roles |
| Reporting | Do not overload transactional queries for heavy reporting |

# Data Architecture: Appointments

Appointments data should be modeled in SQL Server with explicit keys, constraints, audit timestamps, and indexes that support the expected access patterns.

Use UNIQUEIDENTIFIER or identity keys consistently

Add CreatedAt and UpdatedAt where operationally useful

Define foreign keys for referential integrity

Add indexes for search and high-frequency joins

| Design Area | Guidance |
| --- | --- |
| Ownership | Owned by the relevant domain module |
| Validation | Application validation plus database constraints |
| Security | Restrict access through API and database roles |
| Reporting | Do not overload transactional queries for heavy reporting |

# Data Architecture: AvailabilitySlots

AvailabilitySlots data should be modeled in SQL Server with explicit keys, constraints, audit timestamps, and indexes that support the expected access patterns.

Use UNIQUEIDENTIFIER or identity keys consistently

Add CreatedAt and UpdatedAt where operationally useful

Define foreign keys for referential integrity

Add indexes for search and high-frequency joins

| Design Area | Guidance |
| --- | --- |
| Ownership | Owned by the relevant domain module |
| Validation | Application validation plus database constraints |
| Security | Restrict access through API and database roles |
| Reporting | Do not overload transactional queries for heavy reporting |

# Data Architecture: Payments

Payments data should be modeled in SQL Server with explicit keys, constraints, audit timestamps, and indexes that support the expected access patterns.

Use UNIQUEIDENTIFIER or identity keys consistently

Add CreatedAt and UpdatedAt where operationally useful

Define foreign keys for referential integrity

Add indexes for search and high-frequency joins

| Design Area | Guidance |
| --- | --- |
| Ownership | Owned by the relevant domain module |
| Validation | Application validation plus database constraints |
| Security | Restrict access through API and database roles |
| Reporting | Do not overload transactional queries for heavy reporting |

# Data Architecture: MedicalRecords

MedicalRecords data should be modeled in SQL Server with explicit keys, constraints, audit timestamps, and indexes that support the expected access patterns.

Use UNIQUEIDENTIFIER or identity keys consistently

Add CreatedAt and UpdatedAt where operationally useful

Define foreign keys for referential integrity

Add indexes for search and high-frequency joins

| Design Area | Guidance |
| --- | --- |
| Ownership | Owned by the relevant domain module |
| Validation | Application validation plus database constraints |
| Security | Restrict access through API and database roles |
| Reporting | Do not overload transactional queries for heavy reporting |

# Data Architecture: Prescriptions

Prescriptions data should be modeled in SQL Server with explicit keys, constraints, audit timestamps, and indexes that support the expected access patterns.

Use UNIQUEIDENTIFIER or identity keys consistently

Add CreatedAt and UpdatedAt where operationally useful

Define foreign keys for referential integrity

Add indexes for search and high-frequency joins

| Design Area | Guidance |
| --- | --- |
| Ownership | Owned by the relevant domain module |
| Validation | Application validation plus database constraints |
| Security | Restrict access through API and database roles |
| Reporting | Do not overload transactional queries for heavy reporting |

# Data Architecture: Notifications

Notifications data should be modeled in SQL Server with explicit keys, constraints, audit timestamps, and indexes that support the expected access patterns.

Use UNIQUEIDENTIFIER or identity keys consistently

Add CreatedAt and UpdatedAt where operationally useful

Define foreign keys for referential integrity

Add indexes for search and high-frequency joins

| Design Area | Guidance |
| --- | --- |
| Ownership | Owned by the relevant domain module |
| Validation | Application validation plus database constraints |
| Security | Restrict access through API and database roles |
| Reporting | Do not overload transactional queries for heavy reporting |

# Data Architecture: AuditLogs

AuditLogs data should be modeled in SQL Server with explicit keys, constraints, audit timestamps, and indexes that support the expected access patterns.

Use UNIQUEIDENTIFIER or identity keys consistently

Add CreatedAt and UpdatedAt where operationally useful

Define foreign keys for referential integrity

Add indexes for search and high-frequency joins

| Design Area | Guidance |
| --- | --- |
| Ownership | Owned by the relevant domain module |
| Validation | Application validation plus database constraints |
| Security | Restrict access through API and database roles |
| Reporting | Do not overload transactional queries for heavy reporting |

# Data Architecture: Countries

Countries data should be modeled in SQL Server with explicit keys, constraints, audit timestamps, and indexes that support the expected access patterns.

Use UNIQUEIDENTIFIER or identity keys consistently

Add CreatedAt and UpdatedAt where operationally useful

Define foreign keys for referential integrity

Add indexes for search and high-frequency joins

| Design Area | Guidance |
| --- | --- |
| Ownership | Owned by the relevant domain module |
| Validation | Application validation plus database constraints |
| Security | Restrict access through API and database roles |
| Reporting | Do not overload transactional queries for heavy reporting |

# Data Architecture: Specialties

Specialties data should be modeled in SQL Server with explicit keys, constraints, audit timestamps, and indexes that support the expected access patterns.

Use UNIQUEIDENTIFIER or identity keys consistently

Add CreatedAt and UpdatedAt where operationally useful

Define foreign keys for referential integrity

Add indexes for search and high-frequency joins

| Design Area | Guidance |
| --- | --- |
| Ownership | Owned by the relevant domain module |
| Validation | Application validation plus database constraints |
| Security | Restrict access through API and database roles |
| Reporting | Do not overload transactional queries for heavy reporting |

# API Architecture: Auth API

Auth API should follow REST conventions, use JSON request/response bodies, enforce authentication where appropriate, and return consistent error payloads.

Use /api/v1 versioning

Validate all inputs

Return standard HTTP status codes

Do not expose internal entity models directly

Document endpoints in OpenAPI/Swagger

| Endpoint Pattern | Security | Notes |
| --- | --- | --- |
| GET resource | Authenticated except public search where approved | Use pagination for lists |
| POST resource | Authenticated and authorized | Validate command payload |
| PUT/PATCH resource | Authenticated and authorized | Return updated state or 204 |
| DELETE/cancel | Restricted by role and state | Prefer status changes for auditability |

# API Architecture: Doctors API

Doctors API should follow REST conventions, use JSON request/response bodies, enforce authentication where appropriate, and return consistent error payloads.

Use /api/v1 versioning

Validate all inputs

Return standard HTTP status codes

Do not expose internal entity models directly

Document endpoints in OpenAPI/Swagger

| Endpoint Pattern | Security | Notes |
| --- | --- | --- |
| GET resource | Authenticated except public search where approved | Use pagination for lists |
| POST resource | Authenticated and authorized | Validate command payload |
| PUT/PATCH resource | Authenticated and authorized | Return updated state or 204 |
| DELETE/cancel | Restricted by role and state | Prefer status changes for auditability |

# API Architecture: Appointments API

Appointments API should follow REST conventions, use JSON request/response bodies, enforce authentication where appropriate, and return consistent error payloads.

Use /api/v1 versioning

Validate all inputs

Return standard HTTP status codes

Do not expose internal entity models directly

Document endpoints in OpenAPI/Swagger

| Endpoint Pattern | Security | Notes |
| --- | --- | --- |
| GET resource | Authenticated except public search where approved | Use pagination for lists |
| POST resource | Authenticated and authorized | Validate command payload |
| PUT/PATCH resource | Authenticated and authorized | Return updated state or 204 |
| DELETE/cancel | Restricted by role and state | Prefer status changes for auditability |

# API Architecture: Telemedicine API

Telemedicine API should follow REST conventions, use JSON request/response bodies, enforce authentication where appropriate, and return consistent error payloads.

Use /api/v1 versioning

Validate all inputs

Return standard HTTP status codes

Do not expose internal entity models directly

Document endpoints in OpenAPI/Swagger

| Endpoint Pattern | Security | Notes |
| --- | --- | --- |
| GET resource | Authenticated except public search where approved | Use pagination for lists |
| POST resource | Authenticated and authorized | Validate command payload |
| PUT/PATCH resource | Authenticated and authorized | Return updated state or 204 |
| DELETE/cancel | Restricted by role and state | Prefer status changes for auditability |

# API Architecture: Payments API

Payments API should follow REST conventions, use JSON request/response bodies, enforce authentication where appropriate, and return consistent error payloads.

Use /api/v1 versioning

Validate all inputs

Return standard HTTP status codes

Do not expose internal entity models directly

Document endpoints in OpenAPI/Swagger

| Endpoint Pattern | Security | Notes |
| --- | --- | --- |
| GET resource | Authenticated except public search where approved | Use pagination for lists |
| POST resource | Authenticated and authorized | Validate command payload |
| PUT/PATCH resource | Authenticated and authorized | Return updated state or 204 |
| DELETE/cancel | Restricted by role and state | Prefer status changes for auditability |

# API Architecture: Medical Records API

Medical Records API should follow REST conventions, use JSON request/response bodies, enforce authentication where appropriate, and return consistent error payloads.

Use /api/v1 versioning

Validate all inputs

Return standard HTTP status codes

Do not expose internal entity models directly

Document endpoints in OpenAPI/Swagger

| Endpoint Pattern | Security | Notes |
| --- | --- | --- |
| GET resource | Authenticated except public search where approved | Use pagination for lists |
| POST resource | Authenticated and authorized | Validate command payload |
| PUT/PATCH resource | Authenticated and authorized | Return updated state or 204 |
| DELETE/cancel | Restricted by role and state | Prefer status changes for auditability |

# API Architecture: Admin API

Admin API should follow REST conventions, use JSON request/response bodies, enforce authentication where appropriate, and return consistent error payloads.

Use /api/v1 versioning

Validate all inputs

Return standard HTTP status codes

Do not expose internal entity models directly

Document endpoints in OpenAPI/Swagger

| Endpoint Pattern | Security | Notes |
| --- | --- | --- |
| GET resource | Authenticated except public search where approved | Use pagination for lists |
| POST resource | Authenticated and authorized | Validate command payload |
| PUT/PATCH resource | Authenticated and authorized | Return updated state or 204 |
| DELETE/cancel | Restricted by role and state | Prefer status changes for auditability |

# API Architecture: Notification API

Notification API should follow REST conventions, use JSON request/response bodies, enforce authentication where appropriate, and return consistent error payloads.

Use /api/v1 versioning

Validate all inputs

Return standard HTTP status codes

Do not expose internal entity models directly

Document endpoints in OpenAPI/Swagger

| Endpoint Pattern | Security | Notes |
| --- | --- | --- |
| GET resource | Authenticated except public search where approved | Use pagination for lists |
| POST resource | Authenticated and authorized | Validate command payload |
| PUT/PATCH resource | Authenticated and authorized | Return updated state or 204 |
| DELETE/cancel | Restricted by role and state | Prefer status changes for auditability |

# API Architecture: Audit API

Audit API should follow REST conventions, use JSON request/response bodies, enforce authentication where appropriate, and return consistent error payloads.

Use /api/v1 versioning

Validate all inputs

Return standard HTTP status codes

Do not expose internal entity models directly

Document endpoints in OpenAPI/Swagger

| Endpoint Pattern | Security | Notes |
| --- | --- | --- |
| GET resource | Authenticated except public search where approved | Use pagination for lists |
| POST resource | Authenticated and authorized | Validate command payload |
| PUT/PATCH resource | Authenticated and authorized | Return updated state or 204 |
| DELETE/cancel | Restricted by role and state | Prefer status changes for auditability |

# API Architecture: Reporting API

Reporting API should follow REST conventions, use JSON request/response bodies, enforce authentication where appropriate, and return consistent error payloads.

Use /api/v1 versioning

Validate all inputs

Return standard HTTP status codes

Do not expose internal entity models directly

Document endpoints in OpenAPI/Swagger

| Endpoint Pattern | Security | Notes |
| --- | --- | --- |
| GET resource | Authenticated except public search where approved | Use pagination for lists |
| POST resource | Authenticated and authorized | Validate command payload |
| PUT/PATCH resource | Authenticated and authorized | Return updated state or 204 |
| DELETE/cancel | Restricted by role and state | Prefer status changes for auditability |

# Security Architecture: Identity and Authentication

Identity and Authentication is a core control area for a healthcare platform. The MVP should implement a practical baseline while documenting future maturity needs.

Define the control objective

Assign technical owner

Create test cases and evidence

Review before pilot launch

| Control | MVP Expectation | Evidence |
| --- | --- | --- |
| Authentication | JWT/session controls configured | Login tests and config review |
| Authorization | Role policies enforced | RBAC test results |
| Logging | Sensitive actions logged | Audit log sample |
| Secrets | No secrets in source control | Key Vault configuration |

# Security Architecture: Authorization and RBAC

Authorization and RBAC is a core control area for a healthcare platform. The MVP should implement a practical baseline while documenting future maturity needs.

Define the control objective

Assign technical owner

Create test cases and evidence

Review before pilot launch

| Control | MVP Expectation | Evidence |
| --- | --- | --- |
| Authentication | JWT/session controls configured | Login tests and config review |
| Authorization | Role policies enforced | RBAC test results |
| Logging | Sensitive actions logged | Audit log sample |
| Secrets | No secrets in source control | Key Vault configuration |

# Security Architecture: Medical Record Access Controls

Medical Record Access Controls is a core control area for a healthcare platform. The MVP should implement a practical baseline while documenting future maturity needs.

Define the control objective

Assign technical owner

Create test cases and evidence

Review before pilot launch

| Control | MVP Expectation | Evidence |
| --- | --- | --- |
| Authentication | JWT/session controls configured | Login tests and config review |
| Authorization | Role policies enforced | RBAC test results |
| Logging | Sensitive actions logged | Audit log sample |
| Secrets | No secrets in source control | Key Vault configuration |

# Security Architecture: Encryption and Key Management

Encryption and Key Management is a core control area for a healthcare platform. The MVP should implement a practical baseline while documenting future maturity needs.

Define the control objective

Assign technical owner

Create test cases and evidence

Review before pilot launch

| Control | MVP Expectation | Evidence |
| --- | --- | --- |
| Authentication | JWT/session controls configured | Login tests and config review |
| Authorization | Role policies enforced | RBAC test results |
| Logging | Sensitive actions logged | Audit log sample |
| Secrets | No secrets in source control | Key Vault configuration |

# Security Architecture: API Threat Protection

API Threat Protection is a core control area for a healthcare platform. The MVP should implement a practical baseline while documenting future maturity needs.

Define the control objective

Assign technical owner

Create test cases and evidence

Review before pilot launch

| Control | MVP Expectation | Evidence |
| --- | --- | --- |
| Authentication | JWT/session controls configured | Login tests and config review |
| Authorization | Role policies enforced | RBAC test results |
| Logging | Sensitive actions logged | Audit log sample |
| Secrets | No secrets in source control | Key Vault configuration |

# Security Architecture: Audit Logging

Audit Logging is a core control area for a healthcare platform. The MVP should implement a practical baseline while documenting future maturity needs.

Define the control objective

Assign technical owner

Create test cases and evidence

Review before pilot launch

| Control | MVP Expectation | Evidence |
| --- | --- | --- |
| Authentication | JWT/session controls configured | Login tests and config review |
| Authorization | Role policies enforced | RBAC test results |
| Logging | Sensitive actions logged | Audit log sample |
| Secrets | No secrets in source control | Key Vault configuration |

# Security Architecture: Secure SDLC

Secure SDLC is a core control area for a healthcare platform. The MVP should implement a practical baseline while documenting future maturity needs.

Define the control objective

Assign technical owner

Create test cases and evidence

Review before pilot launch

| Control | MVP Expectation | Evidence |
| --- | --- | --- |
| Authentication | JWT/session controls configured | Login tests and config review |
| Authorization | Role policies enforced | RBAC test results |
| Logging | Sensitive actions logged | Audit log sample |
| Secrets | No secrets in source control | Key Vault configuration |

# Security Architecture: Data Privacy

Data Privacy is a core control area for a healthcare platform. The MVP should implement a practical baseline while documenting future maturity needs.

Define the control objective

Assign technical owner

Create test cases and evidence

Review before pilot launch

| Control | MVP Expectation | Evidence |
| --- | --- | --- |
| Authentication | JWT/session controls configured | Login tests and config review |
| Authorization | Role policies enforced | RBAC test results |
| Logging | Sensitive actions logged | Audit log sample |
| Secrets | No secrets in source control | Key Vault configuration |

# Security Architecture: Incident Response

Incident Response is a core control area for a healthcare platform. The MVP should implement a practical baseline while documenting future maturity needs.

Define the control objective

Assign technical owner

Create test cases and evidence

Review before pilot launch

| Control | MVP Expectation | Evidence |
| --- | --- | --- |
| Authentication | JWT/session controls configured | Login tests and config review |
| Authorization | Role policies enforced | RBAC test results |
| Logging | Sensitive actions logged | Audit log sample |
| Secrets | No secrets in source control | Key Vault configuration |

# Security Architecture: Third-Party Risk

Third-Party Risk is a core control area for a healthcare platform. The MVP should implement a practical baseline while documenting future maturity needs.

Define the control objective

Assign technical owner

Create test cases and evidence

Review before pilot launch

| Control | MVP Expectation | Evidence |
| --- | --- | --- |
| Authentication | JWT/session controls configured | Login tests and config review |
| Authorization | Role policies enforced | RBAC test results |
| Logging | Sensitive actions logged | Audit log sample |
| Secrets | No secrets in source control | Key Vault configuration |

# Environment Architecture: Local Development

Local Development environment supports a distinct stage of the software lifecycle and should be configured with least privilege, repeatability, and observability.

Document environment variables

Restrict access by role

Use separate databases where practical

Monitor health and deployment status

| Component | Recommended Setup |
| --- | --- |
| Frontend | Azure Static Web Apps or local dev server |
| Backend | Azure App Service or local ASP.NET runtime |
| Database | Azure SQL or local SQL Server dev instance |
| Secrets | Azure Key Vault or secure local secrets store |

# Environment Architecture: Shared Development

Shared Development environment supports a distinct stage of the software lifecycle and should be configured with least privilege, repeatability, and observability.

Document environment variables

Restrict access by role

Use separate databases where practical

Monitor health and deployment status

| Component | Recommended Setup |
| --- | --- |
| Frontend | Azure Static Web Apps or local dev server |
| Backend | Azure App Service or local ASP.NET runtime |
| Database | Azure SQL or local SQL Server dev instance |
| Secrets | Azure Key Vault or secure local secrets store |

# Environment Architecture: QA/Staging

QA/Staging environment supports a distinct stage of the software lifecycle and should be configured with least privilege, repeatability, and observability.

Document environment variables

Restrict access by role

Use separate databases where practical

Monitor health and deployment status

| Component | Recommended Setup |
| --- | --- |
| Frontend | Azure Static Web Apps or local dev server |
| Backend | Azure App Service or local ASP.NET runtime |
| Database | Azure SQL or local SQL Server dev instance |
| Secrets | Azure Key Vault or secure local secrets store |

# Environment Architecture: Production

Production environment supports a distinct stage of the software lifecycle and should be configured with least privilege, repeatability, and observability.

Document environment variables

Restrict access by role

Use separate databases where practical

Monitor health and deployment status

| Component | Recommended Setup |
| --- | --- |
| Frontend | Azure Static Web Apps or local dev server |
| Backend | Azure App Service or local ASP.NET runtime |
| Database | Azure SQL or local SQL Server dev instance |
| Secrets | Azure Key Vault or secure local secrets store |

# Environment Architecture: Disaster Recovery

Disaster Recovery environment supports a distinct stage of the software lifecycle and should be configured with least privilege, repeatability, and observability.

Document environment variables

Restrict access by role

Use separate databases where practical

Monitor health and deployment status

| Component | Recommended Setup |
| --- | --- |
| Frontend | Azure Static Web Apps or local dev server |
| Backend | Azure App Service or local ASP.NET runtime |
| Database | Azure SQL or local SQL Server dev instance |
| Secrets | Azure Key Vault or secure local secrets store |

# Environment Architecture: Future Multi-Region

Future Multi-Region environment supports a distinct stage of the software lifecycle and should be configured with least privilege, repeatability, and observability.

Document environment variables

Restrict access by role

Use separate databases where practical

Monitor health and deployment status

| Component | Recommended Setup |
| --- | --- |
| Frontend | Azure Static Web Apps or local dev server |
| Backend | Azure App Service or local ASP.NET runtime |
| Database | Azure SQL or local SQL Server dev instance |
| Secrets | Azure Key Vault or secure local secrets store |

# Operational Architecture: CI/CD Pipeline

CI/CD Pipeline defines how the system will be built, released, monitored, supported, and improved over time.

Define owner and escalation path

Automate repeatable steps

Capture evidence for releases

Review metrics after each sprint

| Area | Standard |
| --- | --- |
| Owner | Technical lead or DevOps engineer |
| Tooling | Azure DevOps, Azure Monitor, Application Insights |
| Frequency | Per sprint and release candidate |
| Output | Checklist, report, or dashboard |

# Operational Architecture: Branching Strategy

Branching Strategy defines how the system will be built, released, monitored, supported, and improved over time.

Define owner and escalation path

Automate repeatable steps

Capture evidence for releases

Review metrics after each sprint

| Area | Standard |
| --- | --- |
| Owner | Technical lead or DevOps engineer |
| Tooling | Azure DevOps, Azure Monitor, Application Insights |
| Frequency | Per sprint and release candidate |
| Output | Checklist, report, or dashboard |

# Operational Architecture: Code Review Gates

Code Review Gates defines how the system will be built, released, monitored, supported, and improved over time.

Define owner and escalation path

Automate repeatable steps

Capture evidence for releases

Review metrics after each sprint

| Area | Standard |
| --- | --- |
| Owner | Technical lead or DevOps engineer |
| Tooling | Azure DevOps, Azure Monitor, Application Insights |
| Frequency | Per sprint and release candidate |
| Output | Checklist, report, or dashboard |

# Operational Architecture: Automated Testing

Automated Testing defines how the system will be built, released, monitored, supported, and improved over time.

Define owner and escalation path

Automate repeatable steps

Capture evidence for releases

Review metrics after each sprint

| Area | Standard |
| --- | --- |
| Owner | Technical lead or DevOps engineer |
| Tooling | Azure DevOps, Azure Monitor, Application Insights |
| Frequency | Per sprint and release candidate |
| Output | Checklist, report, or dashboard |

# Operational Architecture: Release Management

Release Management defines how the system will be built, released, monitored, supported, and improved over time.

Define owner and escalation path

Automate repeatable steps

Capture evidence for releases

Review metrics after each sprint

| Area | Standard |
| --- | --- |
| Owner | Technical lead or DevOps engineer |
| Tooling | Azure DevOps, Azure Monitor, Application Insights |
| Frequency | Per sprint and release candidate |
| Output | Checklist, report, or dashboard |

# Operational Architecture: Rollback Strategy

Rollback Strategy defines how the system will be built, released, monitored, supported, and improved over time.

Define owner and escalation path

Automate repeatable steps

Capture evidence for releases

Review metrics after each sprint

| Area | Standard |
| --- | --- |
| Owner | Technical lead or DevOps engineer |
| Tooling | Azure DevOps, Azure Monitor, Application Insights |
| Frequency | Per sprint and release candidate |
| Output | Checklist, report, or dashboard |

# Operational Architecture: Monitoring Dashboards

Monitoring Dashboards defines how the system will be built, released, monitored, supported, and improved over time.

Define owner and escalation path

Automate repeatable steps

Capture evidence for releases

Review metrics after each sprint

| Area | Standard |
| --- | --- |
| Owner | Technical lead or DevOps engineer |
| Tooling | Azure DevOps, Azure Monitor, Application Insights |
| Frequency | Per sprint and release candidate |
| Output | Checklist, report, or dashboard |

# Operational Architecture: Alerting Rules

Alerting Rules defines how the system will be built, released, monitored, supported, and improved over time.

Define owner and escalation path

Automate repeatable steps

Capture evidence for releases

Review metrics after each sprint

| Area | Standard |
| --- | --- |
| Owner | Technical lead or DevOps engineer |
| Tooling | Azure DevOps, Azure Monitor, Application Insights |
| Frequency | Per sprint and release candidate |
| Output | Checklist, report, or dashboard |

# Operational Architecture: Backup and Restore

Backup and Restore defines how the system will be built, released, monitored, supported, and improved over time.

Define owner and escalation path

Automate repeatable steps

Capture evidence for releases

Review metrics after each sprint

| Area | Standard |
| --- | --- |
| Owner | Technical lead or DevOps engineer |
| Tooling | Azure DevOps, Azure Monitor, Application Insights |
| Frequency | Per sprint and release candidate |
| Output | Checklist, report, or dashboard |

# Operational Architecture: Operational Runbooks

Operational Runbooks defines how the system will be built, released, monitored, supported, and improved over time.

Define owner and escalation path

Automate repeatable steps

Capture evidence for releases

Review metrics after each sprint

| Area | Standard |
| --- | --- |
| Owner | Technical lead or DevOps engineer |
| Tooling | Azure DevOps, Azure Monitor, Application Insights |
| Frequency | Per sprint and release candidate |
| Output | Checklist, report, or dashboard |

# Operational Architecture: Support Model

Support Model defines how the system will be built, released, monitored, supported, and improved over time.

Define owner and escalation path

Automate repeatable steps

Capture evidence for releases

Review metrics after each sprint

| Area | Standard |
| --- | --- |
| Owner | Technical lead or DevOps engineer |
| Tooling | Azure DevOps, Azure Monitor, Application Insights |
| Frequency | Per sprint and release candidate |
| Output | Checklist, report, or dashboard |

# Operational Architecture: Change Management

Change Management defines how the system will be built, released, monitored, supported, and improved over time.

Define owner and escalation path

Automate repeatable steps

Capture evidence for releases

Review metrics after each sprint

| Area | Standard |
| --- | --- |
| Owner | Technical lead or DevOps engineer |
| Tooling | Azure DevOps, Azure Monitor, Application Insights |
| Frequency | Per sprint and release candidate |
| Output | Checklist, report, or dashboard |

# Role Architecture: Project Manager / Technical Lead

This role contributes to system success by owning delivery ownership, architecture review, sprint execution. The responsibilities should be included in recruiting, onboarding, and sprint planning.

Participate in architecture review where relevant

Maintain deliverables tied to the role

Raise risks early

Support pilot launch readiness

| Responsibility | Deliverable |
| --- | --- |
| Planning | Input to sprint backlog and estimates |
| Execution | Role-specific work product |
| Quality | Review or test evidence |
| Operations | Launch and support readiness |

# Role Architecture: Backend Developer (.NET)

This role contributes to system success by owning API, services, database access, integration adapters. The responsibilities should be included in recruiting, onboarding, and sprint planning.

Participate in architecture review where relevant

Maintain deliverables tied to the role

Raise risks early

Support pilot launch readiness

| Responsibility | Deliverable |
| --- | --- |
| Planning | Input to sprint backlog and estimates |
| Execution | Role-specific work product |
| Quality | Review or test evidence |
| Operations | Launch and support readiness |

# Role Architecture: Frontend Developer (React + MUI)

This role contributes to system success by owning UI implementation, routing, state, API client. The responsibilities should be included in recruiting, onboarding, and sprint planning.

Participate in architecture review where relevant

Maintain deliverables tied to the role

Raise risks early

Support pilot launch readiness

| Responsibility | Deliverable |
| --- | --- |
| Planning | Input to sprint backlog and estimates |
| Execution | Role-specific work product |
| Quality | Review or test evidence |
| Operations | Launch and support readiness |

# Role Architecture: QA Engineer

This role contributes to system success by owning test cases, execution, regression, UAT support. The responsibilities should be included in recruiting, onboarding, and sprint planning.

Participate in architecture review where relevant

Maintain deliverables tied to the role

Raise risks early

Support pilot launch readiness

| Responsibility | Deliverable |
| --- | --- |
| Planning | Input to sprint backlog and estimates |
| Execution | Role-specific work product |
| Quality | Review or test evidence |
| Operations | Launch and support readiness |

# Role Architecture: DevOps Engineer

This role contributes to system success by owning Azure environments, pipelines, monitoring, secrets. The responsibilities should be included in recruiting, onboarding, and sprint planning.

Participate in architecture review where relevant

Maintain deliverables tied to the role

Raise risks early

Support pilot launch readiness

| Responsibility | Deliverable |
| --- | --- |
| Planning | Input to sprint backlog and estimates |
| Execution | Role-specific work product |
| Quality | Review or test evidence |
| Operations | Launch and support readiness |

# Role Architecture: UI/UX Designer

This role contributes to system success by owning Figma flows, MUI design system, usability. The responsibilities should be included in recruiting, onboarding, and sprint planning.

Participate in architecture review where relevant

Maintain deliverables tied to the role

Raise risks early

Support pilot launch readiness

| Responsibility | Deliverable |
| --- | --- |
| Planning | Input to sprint backlog and estimates |
| Execution | Role-specific work product |
| Quality | Review or test evidence |
| Operations | Launch and support readiness |

# Role Architecture: Healthcare App Consultant Kenya

This role contributes to system success by owning clinical workflow and healthcare ecosystem guidance. The responsibilities should be included in recruiting, onboarding, and sprint planning.

Participate in architecture review where relevant

Maintain deliverables tied to the role

Raise risks early

Support pilot launch readiness

| Responsibility | Deliverable |
| --- | --- |
| Planning | Input to sprint backlog and estimates |
| Execution | Role-specific work product |
| Quality | Review or test evidence |
| Operations | Launch and support readiness |

# Role Architecture: Country Manager Kenya

This role contributes to system success by owning market operations, partnerships, local execution. The responsibilities should be included in recruiting, onboarding, and sprint planning.

Participate in architecture review where relevant

Maintain deliverables tied to the role

Raise risks early

Support pilot launch readiness

| Responsibility | Deliverable |
| --- | --- |
| Planning | Input to sprint backlog and estimates |
| Execution | Role-specific work product |
| Quality | Review or test evidence |
| Operations | Launch and support readiness |

# Role Architecture: Security / Compliance Advisor

This role contributes to system success by owning privacy, risk, security review. The responsibilities should be included in recruiting, onboarding, and sprint planning.

Participate in architecture review where relevant

Maintain deliverables tied to the role

Raise risks early

Support pilot launch readiness

| Responsibility | Deliverable |
| --- | --- |
| Planning | Input to sprint backlog and estimates |
| Execution | Role-specific work product |
| Quality | Review or test evidence |
| Operations | Launch and support readiness |

# Role Architecture: Product Owner

This role contributes to system success by owning prioritization, acceptance criteria, UAT sign-off. The responsibilities should be included in recruiting, onboarding, and sprint planning.

Participate in architecture review where relevant

Maintain deliverables tied to the role

Raise risks early

Support pilot launch readiness

| Responsibility | Deliverable |
| --- | --- |
| Planning | Input to sprint backlog and estimates |
| Execution | Role-specific work product |
| Quality | Review or test evidence |
| Operations | Launch and support readiness |

# Non-Functional Requirement: Performance

Performance must be treated as an architectural requirement, not an afterthought. MVP acceptance should include practical evidence that the requirement has been considered and tested.

Define measurable acceptance criteria

Assign owner

Create test or review evidence

Track exceptions and risks

| Metric | MVP Target | Future Target |
| --- | --- | --- |
| Baseline | Defined before launch | Continuously improved |
| Monitoring | Visible in dashboard | Automated alerting |
| Review | Sprint review | Quarterly architecture review |

# Non-Functional Requirement: Scalability

Scalability must be treated as an architectural requirement, not an afterthought. MVP acceptance should include practical evidence that the requirement has been considered and tested.

Define measurable acceptance criteria

Assign owner

Create test or review evidence

Track exceptions and risks

| Metric | MVP Target | Future Target |
| --- | --- | --- |
| Baseline | Defined before launch | Continuously improved |
| Monitoring | Visible in dashboard | Automated alerting |
| Review | Sprint review | Quarterly architecture review |

# Non-Functional Requirement: Availability

Availability must be treated as an architectural requirement, not an afterthought. MVP acceptance should include practical evidence that the requirement has been considered and tested.

Define measurable acceptance criteria

Assign owner

Create test or review evidence

Track exceptions and risks

| Metric | MVP Target | Future Target |
| --- | --- | --- |
| Baseline | Defined before launch | Continuously improved |
| Monitoring | Visible in dashboard | Automated alerting |
| Review | Sprint review | Quarterly architecture review |

# Non-Functional Requirement: Reliability

Reliability must be treated as an architectural requirement, not an afterthought. MVP acceptance should include practical evidence that the requirement has been considered and tested.

Define measurable acceptance criteria

Assign owner

Create test or review evidence

Track exceptions and risks

| Metric | MVP Target | Future Target |
| --- | --- | --- |
| Baseline | Defined before launch | Continuously improved |
| Monitoring | Visible in dashboard | Automated alerting |
| Review | Sprint review | Quarterly architecture review |

# Non-Functional Requirement: Maintainability

Maintainability must be treated as an architectural requirement, not an afterthought. MVP acceptance should include practical evidence that the requirement has been considered and tested.

Define measurable acceptance criteria

Assign owner

Create test or review evidence

Track exceptions and risks

| Metric | MVP Target | Future Target |
| --- | --- | --- |
| Baseline | Defined before launch | Continuously improved |
| Monitoring | Visible in dashboard | Automated alerting |
| Review | Sprint review | Quarterly architecture review |

# Non-Functional Requirement: Testability

Testability must be treated as an architectural requirement, not an afterthought. MVP acceptance should include practical evidence that the requirement has been considered and tested.

Define measurable acceptance criteria

Assign owner

Create test or review evidence

Track exceptions and risks

| Metric | MVP Target | Future Target |
| --- | --- | --- |
| Baseline | Defined before launch | Continuously improved |
| Monitoring | Visible in dashboard | Automated alerting |
| Review | Sprint review | Quarterly architecture review |

# Non-Functional Requirement: Usability

Usability must be treated as an architectural requirement, not an afterthought. MVP acceptance should include practical evidence that the requirement has been considered and tested.

Define measurable acceptance criteria

Assign owner

Create test or review evidence

Track exceptions and risks

| Metric | MVP Target | Future Target |
| --- | --- | --- |
| Baseline | Defined before launch | Continuously improved |
| Monitoring | Visible in dashboard | Automated alerting |
| Review | Sprint review | Quarterly architecture review |

# Non-Functional Requirement: Accessibility

Accessibility must be treated as an architectural requirement, not an afterthought. MVP acceptance should include practical evidence that the requirement has been considered and tested.

Define measurable acceptance criteria

Assign owner

Create test or review evidence

Track exceptions and risks

| Metric | MVP Target | Future Target |
| --- | --- | --- |
| Baseline | Defined before launch | Continuously improved |
| Monitoring | Visible in dashboard | Automated alerting |
| Review | Sprint review | Quarterly architecture review |

# Non-Functional Requirement: Localization

Localization must be treated as an architectural requirement, not an afterthought. MVP acceptance should include practical evidence that the requirement has been considered and tested.

Define measurable acceptance criteria

Assign owner

Create test or review evidence

Track exceptions and risks

| Metric | MVP Target | Future Target |
| --- | --- | --- |
| Baseline | Defined before launch | Continuously improved |
| Monitoring | Visible in dashboard | Automated alerting |
| Review | Sprint review | Quarterly architecture review |

# Non-Functional Requirement: Cost Optimization

Cost Optimization must be treated as an architectural requirement, not an afterthought. MVP acceptance should include practical evidence that the requirement has been considered and tested.

Define measurable acceptance criteria

Assign owner

Create test or review evidence

Track exceptions and risks

| Metric | MVP Target | Future Target |
| --- | --- | --- |
| Baseline | Defined before launch | Continuously improved |
| Monitoring | Visible in dashboard | Automated alerting |
| Review | Sprint review | Quarterly architecture review |

# Non-Functional Requirement: Compliance

Compliance must be treated as an architectural requirement, not an afterthought. MVP acceptance should include practical evidence that the requirement has been considered and tested.

Define measurable acceptance criteria

Assign owner

Create test or review evidence

Track exceptions and risks

| Metric | MVP Target | Future Target |
| --- | --- | --- |
| Baseline | Defined before launch | Continuously improved |
| Monitoring | Visible in dashboard | Automated alerting |
| Review | Sprint review | Quarterly architecture review |

# Non-Functional Requirement: Interoperability

Interoperability must be treated as an architectural requirement, not an afterthought. MVP acceptance should include practical evidence that the requirement has been considered and tested.

Define measurable acceptance criteria

Assign owner

Create test or review evidence

Track exceptions and risks

| Metric | MVP Target | Future Target |
| --- | --- | --- |
| Baseline | Defined before launch | Continuously improved |
| Monitoring | Visible in dashboard | Automated alerting |
| Review | Sprint review | Quarterly architecture review |

# ADR-001: Modular monolith first

Decision: Modular monolith first. This decision is part of the baseline architecture for the MVP and should be reviewed when scale, team size, or market requirements change.

Context: MVP launch with small team and Microsoft stack

Decision: adopt the stated baseline

Consequence: faster delivery with documented tradeoffs

Review trigger: scale, regulatory change, or major roadmap expansion

| Field | Value |
| --- | --- |
| Status | Approved baseline |
| Owner | Technical Lead |
| Review Cycle | Quarterly or before major release |
| Related Artifacts | SRS, LLD, PMP, CI/CD plan |

# ADR-002: Microsoft Azure as primary cloud

Decision: Microsoft Azure as primary cloud. This decision is part of the baseline architecture for the MVP and should be reviewed when scale, team size, or market requirements change.

Context: MVP launch with small team and Microsoft stack

Decision: adopt the stated baseline

Consequence: faster delivery with documented tradeoffs

Review trigger: scale, regulatory change, or major roadmap expansion

| Field | Value |
| --- | --- |
| Status | Approved baseline |
| Owner | Technical Lead |
| Review Cycle | Quarterly or before major release |
| Related Artifacts | SRS, LLD, PMP, CI/CD plan |

# ADR-003: SQL Server as primary database

Decision: SQL Server as primary database. This decision is part of the baseline architecture for the MVP and should be reviewed when scale, team size, or market requirements change.

Context: MVP launch with small team and Microsoft stack

Decision: adopt the stated baseline

Consequence: faster delivery with documented tradeoffs

Review trigger: scale, regulatory change, or major roadmap expansion

| Field | Value |
| --- | --- |
| Status | Approved baseline |
| Owner | Technical Lead |
| Review Cycle | Quarterly or before major release |
| Related Artifacts | SRS, LLD, PMP, CI/CD plan |

# ADR-004: React + MUI for frontend

Decision: React + MUI for frontend. This decision is part of the baseline architecture for the MVP and should be reviewed when scale, team size, or market requirements change.

Context: MVP launch with small team and Microsoft stack

Decision: adopt the stated baseline

Consequence: faster delivery with documented tradeoffs

Review trigger: scale, regulatory change, or major roadmap expansion

| Field | Value |
| --- | --- |
| Status | Approved baseline |
| Owner | Technical Lead |
| Review Cycle | Quarterly or before major release |
| Related Artifacts | SRS, LLD, PMP, CI/CD plan |

# ADR-005: ASP.NET Core Web API

Decision: ASP.NET Core Web API. This decision is part of the baseline architecture for the MVP and should be reviewed when scale, team size, or market requirements change.

Context: MVP launch with small team and Microsoft stack

Decision: adopt the stated baseline

Consequence: faster delivery with documented tradeoffs

Review trigger: scale, regulatory change, or major roadmap expansion

| Field | Value |
| --- | --- |
| Status | Approved baseline |
| Owner | Technical Lead |
| Review Cycle | Quarterly or before major release |
| Related Artifacts | SRS, LLD, PMP, CI/CD plan |

# ADR-006: Azure DevOps for CI/CD

Decision: Azure DevOps for CI/CD. This decision is part of the baseline architecture for the MVP and should be reviewed when scale, team size, or market requirements change.

Context: MVP launch with small team and Microsoft stack

Decision: adopt the stated baseline

Consequence: faster delivery with documented tradeoffs

Review trigger: scale, regulatory change, or major roadmap expansion

| Field | Value |
| --- | --- |
| Status | Approved baseline |
| Owner | Technical Lead |
| Review Cycle | Quarterly or before major release |
| Related Artifacts | SRS, LLD, PMP, CI/CD plan |

# ADR-007: Azure Communication Services for video

Decision: Azure Communication Services for video. This decision is part of the baseline architecture for the MVP and should be reviewed when scale, team size, or market requirements change.

Context: MVP launch with small team and Microsoft stack

Decision: adopt the stated baseline

Consequence: faster delivery with documented tradeoffs

Review trigger: scale, regulatory change, or major roadmap expansion

| Field | Value |
| --- | --- |
| Status | Approved baseline |
| Owner | Technical Lead |
| Review Cycle | Quarterly or before major release |
| Related Artifacts | SRS, LLD, PMP, CI/CD plan |

# ADR-008: External payment provider abstraction

Decision: External payment provider abstraction. This decision is part of the baseline architecture for the MVP and should be reviewed when scale, team size, or market requirements change.

Context: MVP launch with small team and Microsoft stack

Decision: adopt the stated baseline

Consequence: faster delivery with documented tradeoffs

Review trigger: scale, regulatory change, or major roadmap expansion

| Field | Value |
| --- | --- |
| Status | Approved baseline |
| Owner | Technical Lead |
| Review Cycle | Quarterly or before major release |
| Related Artifacts | SRS, LLD, PMP, CI/CD plan |

# ADR-009: Application Insights for observability

Decision: Application Insights for observability. This decision is part of the baseline architecture for the MVP and should be reviewed when scale, team size, or market requirements change.

Context: MVP launch with small team and Microsoft stack

Decision: adopt the stated baseline

Consequence: faster delivery with documented tradeoffs

Review trigger: scale, regulatory change, or major roadmap expansion

| Field | Value |
| --- | --- |
| Status | Approved baseline |
| Owner | Technical Lead |
| Review Cycle | Quarterly or before major release |
| Related Artifacts | SRS, LLD, PMP, CI/CD plan |

# ADR-010: Policy-based authorization

Decision: Policy-based authorization. This decision is part of the baseline architecture for the MVP and should be reviewed when scale, team size, or market requirements change.

Context: MVP launch with small team and Microsoft stack

Decision: adopt the stated baseline

Consequence: faster delivery with documented tradeoffs

Review trigger: scale, regulatory change, or major roadmap expansion

| Field | Value |
| --- | --- |
| Status | Approved baseline |
| Owner | Technical Lead |
| Review Cycle | Quarterly or before major release |
| Related Artifacts | SRS, LLD, PMP, CI/CD plan |

# Appendix: Glossary

This appendix supports the architecture package by documenting glossary in a way that can be updated as the project progresses.

Assign owner

Update during sprint planning

Review before pilot launch

Convert to backlog items where needed

| Item | Status | Owner |
| --- | --- | --- |
| Initial draft | Open | TBD |
| Review required | Open | TBD |
| Decision needed | As applicable | TBD |

# Appendix: Open Questions

This appendix supports the architecture package by documenting open questions in a way that can be updated as the project progresses.

Assign owner

Update during sprint planning

Review before pilot launch

Convert to backlog items where needed

| Item | Status | Owner |
| --- | --- | --- |
| Initial draft | Open | TBD |
| Review required | Open | TBD |
| Decision needed | As applicable | TBD |

# Appendix: Launch Readiness Checklist

This appendix supports the architecture package by documenting launch readiness checklist in a way that can be updated as the project progresses.

Assign owner

Update during sprint planning

Review before pilot launch

Convert to backlog items where needed

| Item | Status | Owner |
| --- | --- | --- |
| Initial draft | Open | TBD |
| Review required | Open | TBD |
| Decision needed | As applicable | TBD |

# Appendix: Technical Debt Register

This appendix supports the architecture package by documenting technical debt register in a way that can be updated as the project progresses.

Assign owner

Update during sprint planning

Review before pilot launch

Convert to backlog items where needed

| Item | Status | Owner |
| --- | --- | --- |
| Initial draft | Open | TBD |
| Review required | Open | TBD |
| Decision needed | As applicable | TBD |

# Appendix: Future Microservice Extraction Plan

This appendix supports the architecture package by documenting future microservice extraction plan in a way that can be updated as the project progresses.

Assign owner

Update during sprint planning

Review before pilot launch

Convert to backlog items where needed

| Item | Status | Owner |
| --- | --- | --- |
| Initial draft | Open | TBD |
| Review required | Open | TBD |
| Decision needed | As applicable | TBD |

# Appendix: Kenya Localization Considerations

This appendix supports the architecture package by documenting kenya localization considerations in a way that can be updated as the project progresses.

Assign owner

Update during sprint planning

Review before pilot launch

Convert to backlog items where needed

| Item | Status | Owner |
| --- | --- | --- |
| Initial draft | Open | TBD |
| Review required | Open | TBD |
| Decision needed | As applicable | TBD |

# Appendix: Provider Onboarding Architecture

This appendix supports the architecture package by documenting provider onboarding architecture in a way that can be updated as the project progresses.

Assign owner

Update during sprint planning

Review before pilot launch

Convert to backlog items where needed

| Item | Status | Owner |
| --- | --- | --- |
| Initial draft | Open | TBD |
| Review required | Open | TBD |
| Decision needed | As applicable | TBD |

# Appendix: Payment Provider Selection Criteria

This appendix supports the architecture package by documenting payment provider selection criteria in a way that can be updated as the project progresses.

Assign owner

Update during sprint planning

Review before pilot launch

Convert to backlog items where needed

| Item | Status | Owner |
| --- | --- | --- |
| Initial draft | Open | TBD |
| Review required | Open | TBD |
| Decision needed | As applicable | TBD |

# Appendix: Video Quality Validation Plan

This appendix supports the architecture package by documenting video quality validation plan in a way that can be updated as the project progresses.

Assign owner

Update during sprint planning

Review before pilot launch

Convert to backlog items where needed

| Item | Status | Owner |
| --- | --- | --- |
| Initial draft | Open | TBD |
| Review required | Open | TBD |
| Decision needed | As applicable | TBD |

# Appendix: Data Migration Plan

This appendix supports the architecture package by documenting data migration plan in a way that can be updated as the project progresses.

Assign owner

Update during sprint planning

Review before pilot launch

Convert to backlog items where needed

| Item | Status | Owner |
| --- | --- | --- |
| Initial draft | Open | TBD |
| Review required | Open | TBD |
| Decision needed | As applicable | TBD |

# Appendix: Reporting and Analytics Roadmap

This appendix supports the architecture package by documenting reporting and analytics roadmap in a way that can be updated as the project progresses.

Assign owner

Update during sprint planning

Review before pilot launch

Convert to backlog items where needed

| Item | Status | Owner |
| --- | --- | --- |
| Initial draft | Open | TBD |
| Review required | Open | TBD |
| Decision needed | As applicable | TBD |

# Appendix: Architecture Review Agenda

This appendix supports the architecture package by documenting architecture review agenda in a way that can be updated as the project progresses.

Assign owner

Update during sprint planning

Review before pilot launch

Convert to backlog items where needed

| Item | Status | Owner |
| --- | --- | --- |
| Initial draft | Open | TBD |
| Review required | Open | TBD |
| Decision needed | As applicable | TBD |